## Slide 1: District Facility Plan Part 4: The Do’s and Don’ts on a Draft District Facility Plan (DFP)
Kentucky Department of Education (KDE)
Office of Finance and Operations (OFO)
Division of District Support (DDS)
District Facilities Branch (DFB)
November 3, 2022

## Slide 2: Introductions

## Slide 3: Kentucky Department of Education (KDE)
Commissioner – Chief Learner
Jason E. Glass, Ed.D.
jason.glass@education.ky.gov

## Slide 4: Office of Finance and Operations (OFO)
Associate Commissioner
Robin Fields Kinney
robin.kinney@education.ky.gov
Division of District Support (DDS)
Division Director
Chay Ritter
chay.ritter@education.ky.gov

## Slide 5: District Facilities Branch (DFB) Part 1
Branch Manager
Greg Dunbar, AIA, MBA
greg.dunbar@education.ky.gov
Project Management/District Liaison
James A. Bauman, Architect
james.bauman@education.ky.gov
Gary Leist, AIA, LEED AP
gary.leist@education.ky.gov

## Slide 6: District Facilities Branch Staff (DFB) Part 2
Project Management/District Liaison
Marcus Highland, AIA
marcus.highland@education.ky.gov
John C. Gilbert, AIA, LEED AP
john.gilbert@education.ky.gov
Teresa Hester, NCIDQ, KCID – Newest Member!
teresa.hester@education.ky.gov

## Slide 7: District Facilities Branch (DFB) Part 3
Resource Management Analyst II
Tanesha Keene
tanesha.keene@education.ky.gov

## Slide 8: Presentation Summary
This presentation will focus primarily on items DFB recommends you do and not do on your draft DFPs before sending them in for review.
The Do’s and Don’ts of draft DFPs
Questions and Answers (Q&A)

## Slide 9: The Do’s and Don’ts of draft DFPs (District Facility Plans)
Ten General tips for drafting your DFP before sending for review.

## Slide 10: #1 Do submit the draft DFP as an Excel file.
We review the content, check numbers and often make comments in the file itself.
  Additional tip – Submit a final DFP as an Excel file as part of your final submittal as well for our staff to consider formatting items before posting on the KDE website.

## Slide 11: #1 Do not submit the draft DFP exclusively as a pdf or any other non-editable file without the Excel file.
You may provide a .pdf file or equal for records, however, only providing this file delays the review process.
  Additional tip – A best practice move would be to attach a .pdf file to the minutes the LPC voted on the draft for records.

## Slide 12: #2 Do correctly list your Current and Long-Range Plan Information
We review the content of the full plan based on this information which directly impacts model program review for each school.
This may directly impact the review process if it is not reviewed and considered by your Local Planning Committee (LPC).

## Slide 13: #2 Do not provide multiple scenarios, options or “what-ifs” for a school.
Providing options does not provide a clear plan for the district or community.
“Either/or” scenarios skew the District’s Need Totals.
“What-if” scenarios are a level of uncertainty that you may address through amendments or findings if something does need to change because of unforeseen curriculum, enrollment or other changes.

## Slide 14: #3 Do provide consistent naming of your school centers and facilities.
The school center must be identified through the District and School Collection Repository Identification (DASCR ID) and/or listed in the KY School Report Card (SRC) as an official school center.
  School Classification designation is important too.
Whether you have a campus that has multiple freestanding buildings representing one school center, or one building representing multiple school centers, you may want to clearly define how and where the work occurs.
Consult your project manager if you have complex school center and school building scenarios as you draft your plan to avoid delays and confusion in drafting your plan.

## Slide 15: #3 Do not list buildings for qualifying projects that are not reported to KDE or do not have a completed assessment for planning purposes.
If a building is listed for work on a DFP and no assessment or identification reported to KDE has occurred, we will comment to remove the project from the draft DFP or direct to place the work under a Priority 5 heading.
  Assessments primarily occur through the Kentucky Facilities Inventory and Classification System (KFICS).

## Slide 16: #3 One Exception to consider – HB 678 (House Bill – 2022 Regular Session; Act expires June 24, 2024)
House Bill (HB) 678 allows for extracurricular facilities to be listed under any DFP Priority.
  We do not define or assess extracurricular or athletic facilities BUT, described projects should:
    Be tied to a school center identified in KDE systems in some way.
    Show evidence that the school is part of an official extracurricular program in Kentucky that provides standards or requirements for such facilities (KY High School Athletic Association (KHSAA), Kentucky Theater Association (KTA), etc.)
    Clearly listed as its own line item in the DFP and not mingled in with other qualifying work (like a separate project or a separate “addition” to a building).
    Each item will physically note “HB 678” in the description.

## Slide 17: #4 Do review your entire DFP before sending for our review.
Check for spelling.
Make sure all school centers receiving priority projects are listed and include their school classification, permanence status, grade level served and enrollment/capacity information.
Check the numbering through the plan (example: Is Priority 1c.1 followed by 1c.2 or 1c.1?).
Remove all hidden rows and columns not pertinent to the plan information and make sure all fields with text show all text.
Check the District Need total formula and that it totals all eligible Priority 1-4 Needs.
Make sure all HB 678 eligible items are separate from others and literally note HB 678 as part of the item.

## Slide 18: #4 Do not propose any non-qualifying additions and renovations in Priorities 1-4.
This includes
  Non-qualifying renovations less than 30-years in age {systems qualifying at 15-years are life-safety, handicap accessibility, roof and Heating Ventilation and Air Conditioning (HVAC) projects}.
  Non-qualifying single system projects (see above for 15-year systems which also qualify for single system considerations).
  Any addition of model program found to exceed model program requirements for students served.
  (HB 678) Extracurricular programs that are not affiliated with a governing association (Kentucky High School Athletic Association (KHSAA), etc.).

## Slide 19: #5 Do list proposed new schools up to 100% of Model Program.
See Section 304 of The Planning Manual.
This may require an interpolation of numbers if the size of your school does not align with examples provided in The Planning Manual which KDE along with your design professional can assist you with.

## Slide 20: #5 Do not propose any new school when migration of students from any other school will result in enrollment/capacity to dip below 85 % for any school.
See Section 304.2.1.1(3) of The Planning Manual.
If a waiver is needing consideration, we suggest you discuss with your project manager prior to or at the time you are submitting your draft DFP.

## Slide 21: #6 Do highlight demolition of sections of a building if you’re intending to do addition work to replace the demolished area.
We will not know to factor this in, if it is not provided and it will impact outcomes in reviews.

## Slide 22: #6 Do not propose additions exceeding 125% of Model Program in Priorities 1-4 for existing schools.
Pursuant to Section 305.“5” of The Planning Manual.
* A typo in the manual left off the “5” and is listed as 305.

## Slide 23: #7 Do provide clear language for work of qualifying systems that are less than 30 years old but more than 15 years old.
See page 7 defining Major Renovations in The Planning Manual.

## Slide 24: #7 Do not duplicate work for the same school in different categories.
Example: If you have renovation work for an elementary school where you are replacing doors and hardware as a Priority 1c project and you have the same description for the same school under Priority 1e or 1f, you need to simply place in one location or better define the difference between the two scopes of work.
  Tip: If you plan to only do hardware work for the purpose of Americans With Disabilities Act or some life safety need, you should place as a single system consideration in Priorities ‘e’ or ‘f’. If it is part of a larger renovation project, consider to only place it under priority ‘c’ for the same school.

## Slide 25: #8 Do provide qualifying District Need.
Showing your qualifying District Need gives a better picture and consideration of goals and funding for a district.
Provides a District Need total that contributes to your apportionment of restricted fund sources.
Allows resources to be focused on priorities and basic district needs first before moving forward to other project considerations.

## Slide 26: #8 Do not provide a “wish list” for District Need.
Consider the listing of projects carefully. Are there projects your district would like to do, but are not necessarily required to meet regulatory, statutory or constitutional needs for your district?
  Non-qualifying projects can always be listed as Priority 5, but in listing a project, will it detract from higher priorities?

## Slide 27: #9 Do physically adjust the draft DFP with KDE comments in mind.
DFB review primarily considers compliance relative to the information presented. DFB comments are not intended to write the plan for the District. DFB comments should inform the LPC on how they want to proceed to have a compliant plan. You may have multiple ways to make changes to create a compliant plan.
Review KDE comments and the resulting changes to the draft DFP with the LPC to vote to approve both to move forward for their local board approval.

## Slide 28: #9 Do not simply approve and forward KDE comments to your board without making actual adjustments.
LPC may approve a draft plan accepting KDE comments, but adjustments need to occur to demonstrate an understanding of those comments.
  Additional Tip: Send the revised draft to KDE on its way to your board for their approval as a “spot check.”
If you get through the full hearing process and send us the original draft with our comments attached and no demonstrated changes, you will be going back to LPC and board approvals, you will need to do the hearing process over as well.

## Slide 29: #10 – Q & A
Question and Answer period.
If you have any questions concerning this presentation, you may call John C. Gilbert, AIA at (502) 564-4326 extension 4452 or call anyone in DFB.

## Slide 30: Thank you for your interest and participation!
Kentucky Department of Education (KDE)
Office of Finance and Operations (OFO)
Division of District Support (DDS)
District Facilities Branch (DFB)
November 3, 2022